## Slide 1
Week 2 Report
Qi Luo, Sidharth Suravarapu
OSHKOSH PROJECT: Assessment of Autonomous Driving Software Performance on Edge Devices

## Slide 2
Primary Objectives
1
Implement Autoware on Ambarella edge device
2
Evaluate the capability of the Ambarella devices
3
Compare the performance of Ambarella device to the NVIDIA ORIN

## Slide 3
Updated Timeline
1 week- 6/14:
Set up and run Autoware development environment on CMU-provided devices
Create list of capabilities/scenarios to evaluate
Begin explicitly dividing work between ourselves
2 weeks- 6/21:
Make sure Ambarella basic capabilities match NVIDIA capabilities
Explore which metrics to add to matrix, based on previous findings
Implement functionality observed from NVIDIA devices on Ambarella device
3 weeks- 6/28:
Observe structure of simulation results on NVIDIA and Ambarella device
Decide metrics based on simulations
4 weeks - 7/5:
Formulate final performance matrix

## Slide 4
Completed Tasks
Set up the development environment using both docker and source on Nvidia device
Run Autoware provided (Ad hoc simulation) planning simulation and rosbag replay simulation
Explore Build GUI and Launch GUI: Message recording and data collection
Notes: Can we run Autoware on Ambrella native system directly?
How do the stack compare to Nvidia Jetson.

## Slide 5
Ongoing Tasks
Try to install the same version (release/v1.0) to Ambarella (Source or Docker)
Explore Scenario Simulations Planning
Explore CARLA simulator
Write a script that monitors and logs the system resource usage
GPU: nvidia-smi
Continue reviewing Ambarella documentation to evaluate compatibility

## Slide 6
Performance Metrics Collection
Need CUDA:
Object Detection
lidar_centerpoint
lidar_apollo_instance_segmentation
lidar-apollo + tensorrt_yolo
lidar-centerpoint + tensorrt_yolo
Traffic Light Detection/Classification
traffic_light_ssd_fine_detector
traffic_light_classifier
Simulation performance at high framerates
Don’t need CUDA:
Object Detection
euclidean_cluster
  OSHKOSH’s current object detection solution
Traffic Light Detection/Classification
traffic_light_ssd_fine_detector
  use_fine_detector set to false
traffic_light_classifier
  use_gpu set to false
Notes: https://autowarefoundation.github.io/autoware-documentation/galactic/how-to-guides/running-autoware-without-cuda/

## Slide 7
Performance Metrics to Collect
Hardware: FPS, Power Usage, CPU/GPU usage, memory access
Software:
FPS
Detection: Processing time
SLAM: Update Time
Path Planning: Computation Time
Control: Response Time